MAY 2026

OPERATIONAL MAP

Constrained Month — 10% Time Budget

~15 hours total  ·  One session per week  ·  Survival and positioning only

# The Constraint

April was 2 months of intense research, learning, and creation compressed into a working system. May is the opposite: roughly 15 usable hours across the entire month. That is not enough to build. It is enough to keep what matters alive and positioned — so June can pick up at full speed instead of from rubble.

The logic for this document is simple:

- Do not spread 15 hours across every project. Spreading kills everything.

- Pick the tasks where inaction causes irreversible loss — missed timing windows, evaporating mental models, dead momentum.

- Formally freeze everything else. A conscious freeze is not failure. An unconscious drift is.

- The goal is not progress. The goal is a clean handoff to June-you.

May Time Budget ~45 min/day × 22 working days = ~16.5 hours total Usable after overhead (email, context-switching): ~12–15 hours Recommended rhythm: one focused session of 2–3 hours per week. Not daily micro-tasks.

# The Triage Map

Four tiers. Read the color. Follow the tier. Do not negotiate upward.

TIER 0 · CRITICAL Irreversible loss if skipped. Do these first, no matter what.

These are the only two things that truly cannot wait. The window closes, the mental model evaporates, or the timing moat stops accumulating.

| Task | Est. Time | Why It Can't Wait |
| --- | --- | --- |
| MeridianSignal: Complete Executor + run one end-to-end pipeline | 3 hrs | Executor is 95% done. If you don't finish it in May, the integration details evaporate and you restart cold in June. One run = the entire April architecture is validated. |
| MCP Reputation Layer: Draft probe spec + first probe run against one server | 3 hrs | The moat is accreted behavioral history. Every week without a run is a week of data that can never be recovered. The timing window between MCP critical mass and enterprise lock-in is now. |

TIER 1 · HIGH LEVERAGE One short session, then walk away. The payoff is disproportionate to the time cost.

Each of these is 1–2 hours that unlocks weeks of autonomous operation or eliminates a daily friction point.

| Task | Est. Time | Why It Can't Wait |
| --- | --- | --- |
| Orange Tomato: Write 3 voice calibration inputs | 1.5 hrs | 5 raw sentences of voice fingerprint + 5 tool opinions + technical depth floor. Once written, the ghostwriting system runs fully autonomously. Without this, every OT session requires manual re-calibration. |
| Dev's Memory: Replace systeminformation with Node os module | 1 hr | Fan noise on every dev session. This is a quality-of-life fix you will appreciate every single day in May. One hour now, zero friction for the rest of the month. |
| FocusFlow: Surface 2 hidden features (due date + focus metrics display) | 1.5 hrs | Logic already exists in taskService. No design work, no architecture decisions. Wire two inputs to existing code. FocusFlow stays meaningfully alive without a full session. |

TIER 2 · FREEZE WITH NOTES Do not build. Write one freeze note per project, then stop.

These are real, build-ready projects. But 15 hours cannot carry them too. Write a 3-sentence freeze note per project: current state, next action, and what would invalidate the premise by June. Then close the file.

| Project | Freeze Status | June Resume Point |
| --- | --- | --- |
| Shady Clause Detector | Frozen — build-ready | Run 3 setup commands. Test adversarial prompt on 5 real contracts. Validate red/yellow flag accuracy before any further spec work. |
| Keyword Sleuth | Frozen — v1 path clear | Load yelp_polarity from Hugging Face. Build FastAPI endpoint. Validate sentiment model on subset before scaling. |
| Agent Audit Trail | Frozen — 6 gaps to fix | Fix verify_chain() signature before any implementation. EU AI Act deadline Aug 2026 still gives June–July runway. |
| Prompt CLI | Frozen — plan ready | Execute 3-phase Aider build with Qwen strike force. Phase 1: architect prompt generates task list. |

TIER 3 · HIBERNATE No action in May. No guilt. Formally parked until further notice.

These are either speculative, require validation not available in May, or are blocked on Tier 0 completing first. Acknowledge them here. Do not open these files in May.

| Project | Reason for Hibernate |
| --- | --- |
| DSPy optimization | Blocked on pipeline generating training data. Cannot proceed until Executor ships and runs at scale. |
| Shadow Price | Needs vertical focus decision and validation questions answered. Research-phase only — no May sessions add value. |
| Clause Mirror | Consolidate into Shady Clause Detector in June. Separate development would fragment effort. |
| Memory Spine | Category blur risk unresolved. Needs sharper structural distinction from note/AI memory systems. Park until June. |
| Doodle Scribe enhancements | Core app is working and stable. Layer system and intent templates can wait. No user pressure. |
| AAT hosted tier / GDPR | Defer until SDK core is built and tested. Premature compliance decisions. |

# The Monthly Calendar

Four sessions. One per week. Each session has a single focus. Do not split sessions across multiple projects — context-switching in constrained time is the fastest way to get nothing done.

| Week | Session Focus | Output | Budget |
| --- | --- | --- | --- |
| WEEK 1 May 1–9 | MeridianSignal — Executor + first pipeline run | Executor complete. One full idea processed end-to-end. Architecture validated. | 3 hrs |
| WEEK 2 May 12–16 | MCP Reputation Layer — probe spec + first live probe run | Probe spec doc written. One MCP server probed. First behavioral record in SQLite. | 3 hrs |
| WEEK 3 May 19–23 | Orange Tomato calibration + Dev's Memory fix + FocusFlow UI | OT voice inputs written. systeminformation replaced. Two FocusFlow features live. | 4 hrs |
| WEEK 4 May 26–30 | Freeze notes for Tier 2 + June ramp-up brief | 4 project freeze notes written. June-you has a clear first-day action list. | 2 hrs |

Total committed: 12 hours. Buffer remaining: 3–4 hours. Use the buffer on whichever Week 1 or 2 session runs long — not on new scope.

Session hygiene for constrained months:

- Start each session by reading the relevant section of this document. Not your Obsidian vault. This document.

- Work output first. Notes second. If you run out of time, the output is what survives.

- If a session hits its time limit and isn't done, write a one-line state note and stop. Never bleed into the next week's session.

- Do not open Tier 3 files for any reason. Looking at them consumes the decision-making budget that belongs to Tier 0.

# Task Drill-Downs

Exact steps for each Tier 0 and Tier 1 task. No ambiguity. Open this page, read the steps, execute.

TIER 0 — TASK 1 · MeridianSignal: Executor + End-to-End Run

- Open Agents/Executor.md. Read the Aider --architect --message flag spec from the April session.

- Test command: aider --architect --message "$(cat plan.md)" --no-auto-commits in a sandbox project.

- If test passes: pick one test idea, run Brainstormer → Evaluator → Web Researcher → Variation → Synthesis → Designer → Planner → Executor in sequence.

- If test fails: fix the flag integration first. Do not skip to a manual run — the automation is the point.

- Record the run. Write three sentences in ActiveWork.md: what the pipeline produced, where it broke, what to fix next.

- Success condition: one idea has gone through all 8 stages and produced a design.md and plan.md.

TIER 0 — TASK 2 · MCP Reputation Layer: Probe Spec + First Run

- Write the probe spec: what behaviors to test (auth, input validation, error handling, data exposure, scope creep). One paragraph per probe category. Save to mcp-probe-spec.md.

- Pick the first MCP server to probe — start with one you already use (e.g., Excalidraw or Google Drive MCP).

- Build minimal Python harness: subprocess.run() the probe calls, capture responses, write structured output to SQLite (server, version, probe_type, result, timestamp).

- Run the harness. Record the first behavioral record. Verify SQLite entry exists.

- Write the first Tomato Score verdict stub: server name, probe date, 3-bullet behavioral summary, provisional score. Do not publish — just draft it.

- Success condition: one MCP server has a dated behavioral record in SQLite and a draft verdict stub.

TIER 1 — TASK 1 · Orange Tomato: 3 Voice Calibration Inputs

- Voice fingerprint: write 5–8 raw sentences about any tool or system you've used recently. Do not edit for style. Unfiltered operator voice. Paste directly into the system prompt placeholder.

- 5 tool opinions: pick 5 tools from your stack or tracked list. One sentence each — what it does right, what it gets wrong, whether it earns its place. These are calibration examples, not reviews.

- Technical depth floor: write 2 sentences defining the minimum level of technical specificity OT will ever drop below. Example: 'A reader who has run n8n locally and built one agentic workflow is the floor. If they wouldn't know what a webhook is, this article isn't for them.'

- Success condition: system prompt placeholder fields are filled. Next OT session requires zero re-calibration.

TIER 1 — TASK 2 · Dev's Memory: Replace systeminformation

- Open the Game Boy widget component. Find all systeminformation import and usage.

- Replace with Node's built-in os module: os.cpus() for CPU info, os.totalmem() / os.freemem() for RAM. No npm install, no new dependency.

- Verify the Game Boy widget still renders with real numbers. Kill the dev server. Restart. Confirm no fan noise.

- Success condition: widget displays CPU/RAM data, no systeminformation in package.json, no fan noise on startup.

TIER 1 — TASK 3 · FocusFlow: Surface 2 Hidden Features

- Due date input: find the due date field in the taskService type. Add a date input to the task creation/edit form. Wire to existing type. No new service code needed.

- Focus metrics display: find pomodorosCompleted and totalFocusTime on the task card data. Add a small metrics line below the task title on each card. Two numbers, minimal styling.

- Do not implement: category input, Export/Import, drag-and-drop Kanban, sub-tasks. These are June tasks.

- Success condition: tasks can have due dates set, and the card shows completed Pomodoros and total focus time.

# The June Handoff

If May executes correctly, June opens with a system that has been validated, a moat that has started accumulating, and a set of build-ready projects waiting for full sessions. This is what June-you inherits:

| What May Delivers | June Opens With |
| --- | --- |
| Validated pipeline | First real idea has been through all 8 stages. DSPy training data path is now open. The architecture is proven, not just documented. |
| MCP probe history | Behavioral records accumulating from May. First verdict draft ready to publish. Moat is real — not theoretical. |
| OT autonomous | Ghostwriting system requires zero manual re-calibration. Full capacity production on day 1 of June. |
| FocusFlow alive | Two meaningful UI improvements live. App feels maintained, not abandoned. |
| Dev's Memory clean | Performance debt eliminated. Daily tool works without friction. |
| Frozen projects ready | Shady Clause, Keyword Sleuth, AAT, and Prompt CLI each have a freeze note with a clear first action. Pick up any one of them in 5 minutes. |

Principle for constrained months: the goal is not to make progress everywhere. The goal is to ensure that full capacity in June picks up at the frontier — not behind it.

MayToDoList  ·  LUX Vault  ·  ChrisVamva  ·  April 28, 2026